Battery Management System (BMS) Research Progress Report
Team: Team 2
Date: 24 September 2025
Location: Vaasa, Finland
Project Phase: Research & Conceptualization

1. Project Objective

To design and develop a robust Battery Management System (BMS) capable of ensuring safe, efficient, and balanced operation of lithium-ion battery packs. The system will incorporate key functionalities such as cell balancing, voltage regulation, overcurrent protection, and switching mechanisms using MOSFETs.

2. Research Summary

Topics Covered (Theoretical Exploration):

MOSFET Fundamentals:
Explored the role of MOSFETs in switching applications within BMS. Studied characteristics such as gate threshold voltage, R_DS(on), and thermal behavior.

MOSFET-Driven Switching:
Investigated high-side vs low-side switching configurations. Analyzed gate driver requirements and protection circuits.

Cell Balancing Techniques:
Compared passive vs active balancing methods. Evaluated trade-offs in energy efficiency, complexity, and cost.

Voltage Regulation:
Reviewed voltage sensing techniques and ADC integration. Studied reference voltage sources and comparator-based regulation.

Overcurrent Protection:
Theoretical models of current sensing using shunt resistors and Hall effect sensors. Explored protection strategies including hardware cutoff and software-based current limiting.

3. Key Insights & Learnings

MOSFETs are critical for switching and protection, but require careful gate control to avoid thermal runaway.

Passive cell balancing is simpler but less efficient; active balancing offers better performance but adds complexity.

Voltage and current sensing accuracy directly impacts system safety and performance.

Protection mechanisms must be fail-safe and responsive to dynamic load conditions.

4. Current Status

- Research phase is 80% complete.

- All major theoretical components have been explored.

- No hardware prototyping or simulation has been initiated yet.

5. Next Steps

- Begin schematic design of separate modules and simulation using tools like LTspice.

- Select appropriate MOSFETs and sensing components based on theoretical criteria.

- Develop a prototype for cell balancing and switching circuit.

- Validate protection mechanisms under simulated fault conditions.

6. Team Notes

- Collaboration has been strong across all members.

- Documentation of research findings is ongoing.

- Weekly sync meetings are helping maintain momentum and alignment.